Architecture Decision Record

ADR-001 — OpportunityContactRole Write Architecture for CPQ Renewals

Eliminating silent renewal-generation failures and the duplicate-contact-role root cause

| Status | Proposed (mark Accepted on sign-off) |
| --- | --- |
| Date | 27 June 2026 |
| Owner | Kamyar Jannati — Head Data and CRM |
| Decision scope | How OpportunityContactRole (OCR) records are created, deduplicated, and validated across the CPQ renewal, amendment, and conversion paths |
| Evidence base | Read-only PROD discovery (ocr-renewal-discovery.md) |

# 1. Context

CPQ renewal opportunities silently fail to generate for a subset of contracts. The cause is architectural, not a single defect:

- Multiple uncoordinated OCR writers run in one renewal transaction — CPQ’s native SBQQ__DefaultRenewalContactRoles__c clone (true on 41,508 of 41,511 Contracts), the Opportunity_Renewal_New_Records flow (creates a hard-coded “Decision Maker” / primary OCR), and Add_Contact_Roles_on_Amendments (copies all roles, no dedupe). None is aware of the others; none is idempotent.

- A hard-blocking guard (Opportunity_Contact_Role_Check_for_Duplicate, after-save Flow) throws a Custom Error on a duplicate [Opp, Contact, Role] and rolls back the entire renewal transaction — Opportunity + Quote + Quote Lines — so the renewal is never committed and no error reaches anyone.

- Identity is keyed on ContactId, not the person — the same human as two Contact records is never deduped, corrupting renewal forecasting and ChurnZero segmentation downstream.

This pattern does not scale: it produces silent revenue-pipeline loss and recurring fire drills. The specific Decision-Maker collision is one instance of the class, not the whole problem.

# 2. Decision

Adopt a single OCR orchestration layer in Apex as the sole writer of OCRs on the renewal, amendment, and conversion paths, with the following properties:

- One writer. All OCR create/clone logic moves into one with sharing service (OpportunityContactRoleService). CPQ’s native renewal clone is disabled once the service is proven; the scatter of after-save flows stops writing OCRs independently.

- Idempotent by design. The service writes a role only when [Opp, Contact, Role] does not already exist. Duplicates become impossible to create rather than created-then-rejected. Bulk-safe, set-based, unit-tested.

- The guard reconciles, it does not reject. Convert the duplicate guard from a hard Custom Error to a non-blocking reconciliation (drop/merge the extra row, log it, let the business transaction commit). A CRM-hygiene rule must never roll back a revenue object. A hard block is retained only for genuinely invalid states.

- Person-level identity. Dedupe on a contact match key, not ContactId — a shared primitive with the Lead Conversion / match-key roadmap.

- Observability on success. Renewal-forecast runs emit success / fail / skipped counts; a failed renewal raises a visible signal (dashboard/Slack), not a silent log row.

- Business knobs stay in CMDT. Which roles, thresholds, and toggles live in Custom Metadata (extending the Contact_Role_Check_Setting__mdt pattern) so RevOps tunes behavior without a deploy.

## Explicit CPQ-configuration decision

SBQQ__DefaultRenewalContactRoles__c = true on 41,508 / 3 Contracts is a package default nobody chose. We decide on purpose: the custom service owns OCR writes; the native CPQ clone is turned off for renewals once the service is live. This removes the dual-writer collision at its source. The change is reversible — re-enabling the field restores native behavior.

# 3. Why Apex, not more flows

The renewal engine is already heavy Apex (RenewalOpportunityHandler2); the failure came precisely from flows racing each other at bulk. Bulk, ordering-sensitive, transaction-critical record orchestration belongs in one tested service, not per-record after-save flows that each fire their own SOQL. Flows remain the right tool for RevOps-ownable field logic — the business rules stay in CMDT.

# 4. Consequences

Positive: duplicates structurally impossible; renewals never roll back on contact-role hygiene; a single debuggable code path; person-level dedupe cleans forecast and ChurnZero data; renewal failures become visible.

Costs / risks: custom code assumes work CPQ did for free — the service must be live and reliable before the native clone is disabled (sequencing is load-bearing). One-time bulk field update on ~41.5k Contracts. Migration touches revenue-critical automation — phase it, never big-bang.

# 5. Migration phases

| Phase | Theme | Action & outcome |
| --- | --- | --- |
| 1 | Now — unblock | Idempotency check on Opportunity_Renewal_New_Records (skip the create when a matching primary OCR already exists). Stops the active silent failures. Cheap, reversible. |
| 2 | Stabilize | Convert the guard to reconcile-and-log; instrument renewal success/failure telemetry. Incidents become visible and non-fatal. |
| 3 | Consolidate | Stand up OpportunityContactRoleService; migrate renewal + amendment paths onto it; retire obsolete/duplicate flows; then disable the CPQ native clone for renewals. |
| 4 | Strategic | Person-level match-key dedupe, shared with Lead Conversion — fixes OCR duplicates and the data you own. |

Steps 1–2 stop the pain in days and are reversible; steps 3–4 deliver the best-in-class, scale-safe end state.

# 6. One-time cleanup

Dedupe existing multi-role OCRs (created by the no-dedupe flows) under the org kill switch Application_Settings__c.Disable_Autolaunch_Lightning_Flow__c, so future logic does not carry collisions forward.

Status note: Phase 1 is already built and active in the KJDEV sandbox (flow v9) and matches this design. PROD remains unfixed; the KJDEV→PROD deploy is staged pending sign-off.