PFC Triage Cockpit

User Acceptance Test Script — Phase F1

| Environment | FULLUAT sandbox (lawbusinessresearch--fulluat) — log in with your .fulluat username |
| --- | --- |
| Testers | Cayla Vichot + 2–3 reps (one inbound-focused, one KA/CSM-adjacent) + Greg as business owner |
| Prepared by | Kamyar Jannati (Head Data and CRM) — 16 July 2026 |
| Access | Permission sets PFC_Triage_Cockpit_Fields + PFC_REV57_Field_Access (already assigned to Cayla; ask CRM Support for other testers) |
| Test records | Seeded and ready: three queue-owned "UAT Cockpit Form" records, "UAT UTM Scored" (fit score 83), a contact-linked record at Rouse AB, "UAT Disqualified", "UAT Converted", and one flagged Routing-Overdue record |

How to record results: tick one box per step and add a note whenever something feels slow, confusing, or wrong — friction notes are as valuable as failures. Anything marked Fail blocks production go-live until triaged.

## Scenario 1 — Queue triage

You are the safety net for unrouted forms. Start from the Pardot Form Completions tab.

| Step | Action & expected behaviour | Result | Notes / friction |
| --- | --- | --- | --- |
| 1 | Open the list view "Team Triage (Unrouted Queue)". You should see the queue-owned UAT records with Fit Score, Routing Overdue and Source columns. | ☐ Pass ☐ Friction ☐ Fail |  |
| 2 | Optional: switch the display to Kanban grouped by Sales Stage (gear icon → Kanban). This is a personal display setting. | ☐ Pass ☐ Friction ☐ Fail |  |
| 3 | Open one of the "UAT Cockpit Form" records. Confirm the new page: Key Details up top, the stage Path with guidance text, a "Lead Quality" card, and Triage / Attribution / Outcome tabs. | ☐ Pass ☐ Friction ☐ Fail |  |
| 4 | Take ownership (Change Owner → you). The record should leave Team Triage and appear in "My Triage". | ☐ Pass ☐ Friction ☐ Fail |  |
| 5 | Open the record flagged Routing Overdue and take ownership. The Routing Overdue flag should clear itself automatically. | ☐ Pass ☐ Friction ☐ Fail |  |

Suggested time: 10 minutes

## Scenario 2 — Working a lead-linked form

Use "UAT UTM Scored" (owned by Cayla) — it has a simulated fit score.

| Step | Action & expected behaviour | Result | Notes / friction |
| --- | --- | --- | --- |
| 6 | Check the Lead Quality card: gauge shows 83 with reasoning text, a corporate/free-mail domain badge, and a duplicate warning if sibling forms exist. Click a duplicate link if shown. | ☐ Pass ☐ Friction ☐ Fail |  |
| 7 | Move the Path to "Working" and fill the highlighted key fields (Next Step, Next Contact Date). A reminder task should appear in the Activity panel. | ☐ Pass ☐ Friction ☐ Fail |  |
| 8 | Log a call from the Activity composer. | ☐ Pass ☐ Friction ☐ Fail |  |
| 9 | On a record you would genuinely convert, use "Convert Lead" and confirm it behaves exactly as it does in production today. | ☐ Pass ☐ Friction ☐ Fail |  |

Suggested time: 15 minutes

## Scenario 3 — Disqualify

| Step | Action & expected behaviour | Result | Notes / friction |
| --- | --- | --- | --- |
| 10 | On another open record, click "Disqualify". The reason should be mandatory, the comment optional. | ☐ Pass ☐ Friction ☐ Fail |  |
| 11 | After finishing: the record shows Disqualified, Date Completed is stamped automatically, and the Disqualify button disappears from the header. | ☐ Pass ☐ Friction ☐ Fail |  |
| 12 | Check your comment landed in the Comments field (added in front of any existing text). | ☐ Pass ☐ Friction ☐ Fail |  |

Suggested time: 5 minutes

## Scenario 4 — Contact-linked form at an existing account

Use the seeded record for Stina Pilotti at Rouse AB — a real firm with 113 active subscriptions.

| Step | Action & expected behaviour | Result | Notes / friction |
| --- | --- | --- | --- |
| 13 | Confirm the header shows Account + Account Owner (instead of Company + Sales Rep), and the card re-skins as "Account Context": subscription count, holdings summary by product family, existing-customer badge. | ☐ Pass ☐ Friction ☐ Fail |  |
| 14 | The red entitlement check should appear (requested brand IAM vs. the firm’s existing Specialist Platforms holdings). Read the copy — is the guidance right? | ☐ Pass ☐ Friction ☐ Fail |  |
| 15 | Click "Route to Account Owner": the confirmation screen should name the right owner. Finish and verify the Chatter @mention on the record and the review Task assigned to the account owner. | ☐ Pass ☐ Friction ☐ Fail |  |
| 16 | Business check (Greg/Cayla): are the brand → product family mappings right? Current best guess: Lexology → Lexology Pro subs; GAR/GCR/GIR/GRR/GDR/GBRR/IAM/WTR/Latin Lawyer → Specialist Platforms. | ☐ Pass ☐ Friction ☐ Fail |  |

Suggested time: 10 minutes

## Scenario 5 — Attribution & outcome

| Step | Action & expected behaviour | Result | Notes / friction |
| --- | --- | --- | --- |
| 17 | Attribution tab: the UTM Tracking section appears only on "UAT UTM Scored" (it has UTM values) and is hidden on the other records. | ☐ Pass ☐ Friction ☐ Fail |  |
| 18 | Outcome tab on "UAT Converted": opportunity fields visible and populated. On an open record: hidden. | ☐ Pass ☐ Friction ☐ Fail |  |

Suggested time: 5 minutes

# Decisions to confirm during UAT

- Should Convert Lead stay visible on Disqualified records? (Currently yes — matches the old page.)

- Path guidance wording per stage — drafted copy, edit freely.

- Fit score colour bands — provisional: green ≥ 70, amber 40–69, red < 40. Clay scoring owner to confirm.

- Routing SLA: is 4 working hours the right queue-dwell threshold, and should alerts go to the "CRM Support" Chatter group?

- Do reps miss the old Lead/Contact side panel? (Dropped due to a platform limitation; Key Details links + the quality card replace it.)

# Exit criteria & sign-off

All scenarios completed with no Fail results, friction notes triaged, and the decisions above answered. Sign-off below schedules the production deployment.

| Name | Role | Signature / date |
| --- | --- | --- |
| Cayla Vichot |  |  |
| Greg Ludvickson |  |  |

Questions during testing: Kamyar Jannati (CRM Support). Reference: PFC Triage Cockpit build log, Phase F.